Phase 12 Completion Report

Bayesian Regime Detection Engine for Equity Direction Forecasting

Phase 12: MLOps Foundation  |  Status: Completed  |  161/161 tests passing

# 1. What This Phase Was About

Phase 12 built the MLOps foundation for the regime detection engine — the layer responsible for tracking experiments, versioning models and artifacts, guaranteeing reproducibility, governing models through a registry, controlling lifecycle transitions, and managing deployment states.

The core concern driving this phase: a model that works in a notebook is not the same as a model that can be trusted, tracked, and safely promoted into production. Phase 12 exists to close that gap — giving the project a structured, auditable path from experiment to registered model to deployed artifact, rather than leaving that process informal or ad hoc.

# 2. What Got Done

- Built a complete experiment tracking foundation.

- Implemented a semantic versioning system for models and artifacts.

- Developed a reproducibility framework for seeds, environment, and configuration.

- Implemented a centralized model registry.

- Added model lifecycle management with governed stage transitions.

- Built a deployment management module with controlled state transitions.

- Integrated all components into the package-level public API.

- Ran automated unit testing across every module.

# 3. Sub-Phases

## 12.1 — Experiment Tracking

A complete experiment tracking foundation for managing machine learning experiments and their associated runs.

- ExperimentConfig

- ExperimentResult

- ExperimentRun

- ExperimentStatus

- BaseExperimentTracker

- InMemoryExperimentTracker

Key capabilities include creation and validation of experiment configurations, immutable experiment metadata, run lifecycle management (start, completion, and failure tracking), metric and artifact logging, experiment result generation, and an abstract tracker architecture that leaves room for future backend implementations.

This architecture allows model experiments to be recorded with their associated configurations, metrics, artifacts, metadata, and execution outcomes.

Validation: 27 automated tests passed for the Experiment Tracking module.

## 12.2 — Versioning

A semantic versioning system for managing versions of models and machine learning artifacts.

- Version

- VersionedArtifact

- ModelVersion

- VersionRegistry

Key capabilities include major, minor, and patch version increments, version parsing from strings, version comparison and ordering, validation against invalid values, immutable version objects, registration of versioned artifacts and model versions, ordered version listing, and duplicate version protection.

1.0.0
1.1.0
1.1.1
2.0.0

This enables controlled tracking of changes to models, feature schemas, datasets, and other important artifacts.

Validation: 31 automated tests passed for the Versioning module.

## 12.3 — Reproducibility

A reproducibility framework to ensure that experiments can be consistently reproduced across different executions.

- SeedState

- SeedManager

- EnvironmentSnapshot

- ReproducibilitySnapshot

- ReproducibilityManager

Key capabilities include centralized random seed management, deterministic Python and NumPy random generation, environment capture (Python version, operating system, machine architecture, package versions), and experiment, run, dataset, feature, and configuration snapshotting.

A reproducibility snapshot combines the key information required to understand and reproduce an experiment:

Seed
+ Environment
+ Package Versions
+ Experiment ID
+ Run ID
+ Dataset Version
+ Feature Version
+ Configuration

This provides an important foundation for reliable model development and experiment auditing.

Validation: 21 automated tests passed for the Reproducibility module.

## 12.4 — Model Registry

A model registry for centralized management of registered machine learning models and their versions, integrating directly with ModelVersion and Version from the versioning module.

- RegisteredModel

- ModelRegistry

Key capabilities include model registration, metadata management, descriptions and tagging, immutable model definitions, duplicate model protection, model and version retrieval, ordered version listing, and validation of unknown models and duplicate versions.

This provides a structured mechanism for managing models such as the Bayesian Regime Detection Engine throughout their development lifecycle.

Validation: 25 automated tests passed for the Model Registry module.

## 12.5 — Model Lifecycle Management

A model lifecycle management system to control the progression of models through different operational stages.

- LifecycleStage

- ModelLifecycleState

- ModelLifecycleManager

Supported lifecycle stages:

NONE
  → DEVELOPMENT
  → STAGING
  → PRODUCTION
  → ARCHIVED

Key capabilities include creation of lifecycle states, tracking the current stage of a model version, controlled and validated lifecycle transitions, prevention of invalid transitions, model promotion between valid stages, and retrieval of the current lifecycle state.

This creates a governance layer between model development and production deployment.

## 12.6 — Deployment Management

A deployment management module to manage deployment configurations and deployment state transitions.

- DeploymentConfig

- DeploymentStatus

- DeploymentState

- DeploymentManager

Supported deployment states:

PENDING
  → DEPLOYING
  → ACTIVE
 
Additional terminal / failure states:
FAILED
STOPPED

Key capabilities include deployment configuration creation and name normalization, environment specification, model name and version association, replica and endpoint configuration, deployment metadata, immutable deployment state representation, deployment creation, initiation, activation, failure handling and stopping, deployment retrieval, and validation of invalid state transitions.

The deployment foundation separates deployment metadata and lifecycle management from the actual infrastructure provider, making the architecture extensible for future integration with container orchestration or cloud deployment systems.

Validation: 57 automated tests passed for the Deployment module.

## 12.7 — Public API Integration

All major MLOps components were integrated into the package-level public API, allowing them to be imported through both module-specific and root-level interfaces. For example:

from src.mlops import (
    ExperimentConfig,
    InMemoryExperimentTracker,
    Version,
    VersionRegistry,
    SeedManager,
    ReproducibilityManager,
    ModelRegistry,
    RegisteredModel,
    LifecycleStage,
    ModelLifecycleManager,
    DeploymentConfig,
    DeploymentManager,
)

This improves usability and provides a cleaner interface for future application-level integration.

# 4. Testing

Each major component was validated through automated unit testing.

| Module | Tests Passed |
| --- | --- |
| Experiment Tracking | 27 |
| Versioning | 31 |
| Reproducibility | 21 |
| Model Registry | 25 |
| Deployment | 57 |
| Total | 161 |

Final verification result:

161 PASSED
0 FAILED

The successful test execution confirmed the correctness of the implemented Phase 12 components, including validation rules, immutability constraints, lifecycle behavior, registry operations, version handling, reproducibility mechanisms, deployment state management, and public package exports.

# 5. What This Actually Adds to the Project

## Experiment traceability

Every experiment run — its configuration, metrics, artifacts, and outcome — can now be recorded and retrieved rather than living only in memory or ad hoc notebooks.

## Controlled versioning

Models, datasets, and features can be versioned with the same rigor as source code, with duplicate protection and ordered retrieval built in.

## Reproducible experiments

Seed state, environment details, and configuration are captured together, so an experiment can be understood and re-run later with confidence.

## Model governance

The registry and lifecycle manager give the project a single source of truth for which models exist, what version they're on, and what stage of the pipeline they've reached.

## Safer deployment

Deployment state is explicit and validated, so a model can't silently skip from pending straight to active without going through the correct transitions.

## Cleaner integration surface

With everything exposed through the public API, later phases can build on top of MLOps components without reaching into internal module paths.

# 6. How It All Fits Together

Experiment
    ↓
Experiment Tracking
    ↓
Model / Artifact Versioning
    ↓
Reproducibility Snapshot
    ↓
Model Registry
    ↓
Lifecycle Management
    ↓
Deployment Management

# 7. What Phase 12 Delivered

- Experiment tracking foundation

- Semantic versioning system for models and artifacts

- Reproducibility framework (seeds, environment, configuration)

- Centralized model registry

- Model lifecycle management with governed transitions

- Deployment management with controlled state transitions

- Full public API integration

- Comprehensive automated tests

- Full regression verification, 161/161 tests passing

# 8. Where Things Stand

Phase 12 — MLOps Foundation is complete. The Bayesian Regime Detection Engine now has a structured MLOps layer spanning experiment tracking, versioning, reproducibility, model registration, lifecycle governance, and deployment management — all integrated through one public API rather than existing as separate, disconnected pieces.

The implementation was checked against a final regression run: 161 tests passed, 0 failures. That gives the project the operational foundation it needs to manage machine learning models beyond experimentation and supports the transition toward subsequent production, monitoring, and operational phases.

# Final Status

PHASE 12 — MLOPS FOUNDATION
 
Status: COMPLETED
Automated Tests: 161 PASSED
Test Failures: 0
Core MLOps Components: IMPLEMENTED
Public API Integration: COMPLETED
 
Overall Status: SUCCESSFULLY COMPLETED